**SPRINT RETROSPECTIVE MEETING**

Goal : **Find improvements, identify team’s strengths and weaknesses**

**Sprint 1:**

* The most of the tasks were finished and unfinished ones are in the progress.
* Group members were helping each other and were working together on tasks
* Speed of work went over expectations
* Tasks should be more specific (add detail description to the task)

**Sprint 2:**

* Lack of documentation
* GUI is behind the schedule, second person was assigned to GUI
* Tests are behind the schedule
* Tasks should be more divided in next sprint

**Sprint 3:**

* Problems with searching -> redesigned the hibernate
* Lack of documentation
* GUI is behind the schedule
* Task were more divided and work was better

**Sprint 4:**

* We realized the problem about not equal task distribution, that’s why second person was assigned to databases

**Sprint 5:**

* GUI is too behind the schedule
* One of the problem is lack of the communication -> Solution : During the project period whole group is working together in one place
* For the next sprints a daily working schedule will be created (a.k.a *project period schedule)*

**Sprint 6:**

* The work has been improved
* The majority of tasks were done on schedule