**SPRINT RETROSPECTIVE MEETING**

Goal : **find improvements, identify team’s strengths and weaknesses**

**What went well in this sprint? What happened in this sprint that could be improved?**

**Sprint 1:**

* The most of the tasks were finished and unfinished ones are in the progress.
* Group members were helping each other and were working together on tasks
* Speed of work went over expectations
* Tasks should be more specific (add detail description to the task)

**Sprint 2:**

* Lack of documentation
* GUI is behind the schedule, second person was assigned to GUI
* Tests are behind the schedule
* Tasks should be more divided in next sprint

**Sprint 3:**

* Problems with searching -> redesigned the hibernate
* Lack of documentation
* GUI is behind the schedule
* Task were more divided and work was better

**Sprint 4:**

* We realized about the problem of not equal task distribution, that’s why second person was assigned to databases