
**SPRINT REVIEW MEETING**


Goal : **see what was done and share the knowledge**

**Sprint 1:**




* GUI showing result on website is in the progress and moved to the next sprint
* Diagrams for database moved to the next sprint
* The rest of the tasks from this sprint are done

**Sprint 2:**




* Crud Tests for bookstore moved to next sprint
* GUI Admin page in progress
* GUI Advance search in progress
* GUI Book details page in progress
* The rest of tasks from this sprint are done

**Sprint 3:**




* Bugs in database
* Hibernate was redesigned
* GUI tasks needs connection to API
* The rest of tasks from this sprint are done

**Sprint 4:**



* Database documentation in progress
* Bugs are fixed
* Website connection of one admin is done second in progress
* Registration page in progress
* The rest of tasks from this sprint are done

**Sprint 5:**



* Core of login is done, checking session keys is in the progress
* Documentation authentication is in the process
* First task was figure out how to do login, that’s why tasks started to being done in the half of the sprint
* Login encryption is in progress
* Tests of authentication are in the progress
* Database documentation is in the progress
* Website : connect both admins, connect book details list to API, registration page connect to API
* Process report is in the progress
* Learning React in the progress
* All user types are added to database
* Authentication is done
* Documentation of login done