
**WEEKLY LOG**

**(every Sunday)**

****

**Sprint 1 (4.11)**




**What is done:**

* Database server
* Communication protocol (Search/Advanced search)
* Bookstore/Library implementation of model
* Activity diagram searching
* Class diagram : model, bookstore, library
* EER diagram : database book
* Database structure for books
* Domain and Logical model of book
* Search engine on database server

**What is in progress:**

* Class diagram : book service
* Book service redirecting and gathering book quieres
* GUI : search page (main page)
* GUI : showing results on web site
* Library/Bookstore connect to database
* Library expose REST for searching the book (just tests are missing)

**Sprint 2 (11.11)**



**What is done:**

* Class diagram : database
* GUI : showing result of search
* Use cases
* Database : availability
* Library CRUD
* Library CRUD test
* Class diagram (Library) updated
* Doc : add json examples to communication
* Database server : book details query
* Book service : book details
* Configuration of travis for C#
* Hibernate update for database schema


**What is in progress:**

* Bookstore CRUD
* Bookstore CRUD test
* Set up deploy
* GUI in progress

**New tasks:**

* Library database connection update
* Bookstore database connection update
* Database connection : handle details volumes
* Book service : handle details
* Library : create detailed book
* Library: book details -> read request
* Library: book details test

**Sprint 3 (18.11)**



**What is done:**

* Tests CRUD controller for bookstore
* Website : book details page
* Database : search and details for institutions -> communication
* Class diagram library updated
* Database : user tables + hibernate
* Database server : registration request
* Book service : registration communication with Database
* Use case diagram
* Database : checking book by ISBN
* Book service : handle registration request -> POST
* Library : documentation od API
* Library : change to new URI
* Book service : diagram updated
* Website : navbar

**What is in progress:**

* Website : admin page, registration page, connection with API
* Library : correct book details request
* Library : update documentation
* Database : tests for request handling
* Process report
* Bookstore : registration tests, controller
* Database documentation
* Web service documentation

**New tasks:**

* Database : library book details, bookstore book details
* Database : update connection of book details for institution, add institution name