
**WEEKLY LOG**

**(every Sunday)**

****

**Sprint 1 (4.11)**




**What is done:**

* Database server
* Communication protocol (Search/Advanced search)
* Bookstore/Library implementation of model
* Activity diagram searching
* Class diagram : model, bookstore, library
* EER diagram : database book
* Database structure for books
* Domain and Logical model of book
* Search engine on database server

**What is in progress:**

* Class diagram : book service
* Book service redirecting and gathering book quieres
* GUI : search page (main page)
* GUI : showing results on web site
* Library/Bookstore connect to database
* Library expose REST for searching the book (just tests are missing)

**Sprint 2 (11.11)**



**What is done:**

* Class diagram : database
* GUI : showing result of search
* Use cases
* Database : availability
* Library CRUD
* Library CRUD test
* Class diagram (Library) updated
* Doc : add json examples to communication
* Database server : book details query
* Book service : book details
* Configuration of travis for C#
* Hibernate update for database schema

**What is in progress:**

* Bookstore CRUD
* Bookstore CRUD test
* Set up deploy
* GUI in progress

**New tasks added:**

* Library database connection update
* Bookstore database connection update
* Database connection : handle details volumes
* Book service : handle details
* Library : create detailed book
* Library: book details -> read request
* Library: book details test