WEEKLY LOG

(every Sunday)

Sprint 1 (4.11)

What is done:

- Database server

- Communication protocol (Search/Advanced search)

- Bookstore/Library implementation of model

- Activity diagram searching

- Class diagram : model, bookstore, library

- EER diagram : database book

- Database structure for books

- Domain and Logical model of book

- Search engine on database server

What is in progress:

- Class diagram : book service

- Book service redirecting and gathering book query

- GUI : search page (main page)

- GUI : showing results on web site

- Library/Bookstore connect to database

- Library expose REST for searching the book (just tests are missing)

Sprint 2 (11.11)

What is done:

- Class diagram : database

- GUI : showing result of search

- Use cases

- Database : availability

- Library CRUD

- Library CRUD test

- Class diagram (Library) updated

- Doc : add json examples to communication

- Database server : book details query

- Book service : book details

- Configuration of travis for C#

- Hibernate update for database schema

What is in progress:

- Bookstore CRUD

- Bookstore CRUD test

- Set up deploy

- GUI in progress

New tasks:

- Library database connection update

- Bookstore database connection update

- Database connection : handle details volumes

- Book service : handle details

- Library : create detailed book

- Library: book details -> read request

- Library: book details test

Sprint 3 (18.11)

What is done:

- Tests CRUD controller for bookstore

- Website : book details page

- Database : search and details for institutions -> communication

- Class diagram library updated

- Database : user tables + hibernate

- Database server : registration request

- Book service : registration communication with Database

- Use case diagram

- Database : checking book by ISBN

- Book service : handle registration request -> POST

- Library : documentation od API

- Library : change to new URI

- Book service : diagram updated

- Website : navbar

What is in progress:

- Website  : admin page, registration page, connection with API

- Library : correct book details request

- Library : update documentation

- Database : tests for request handling

- Process report

- Bookstore : registration tests, controller

- Database documentation

- Web service documentation

New tasks:

- Database : library book details, bookstore book details

- Database : update connection of book details for institution, add institution name

Sprint 4 (25.11)

What is done:

- Error in database are fixed

- Use case

- Book service : request for borrowing the book from library, request for buying the book from the bookstore

- Database : order table

- Database : documentation updated

- Database : hibernate

- Database : add borrow order, buy order

- SSL

- Documentation of security

What is in progress:

- GUI : website -> connect both admins, list of libraries and books details for guest/customer, registration page connect form with API

- GUI : advanced search

- Fix search and advanced search

- Class diagram update

- Sequence diagram update

- Communication : borrow order, buy order

- Web service documentation update

- Hibernate query builder

New tasks:

- SSL

- Documentation of security

- Fix search

Sprint 5 (3.12)

What is done:

- Website : list of libraries and books in book details for guest / customer – layout

- Web services doc updated

- Find out how to make login

- Document login

- Database and Services add password

- Database add admins

- Sequence diagram login

- Web service : login layout

- Implement authentication

What is in progress :

- What is the progress : Website : connect both admins, connect book details list to API, registration page connect to API

- Website : storing cookies, adding cookie in request

- Website : changing layout on login

- Database documentation

- Change process report

- Document authentication

- Test library authentication

- Login encryption

- Add checking session key before request in Bookstore, Book service and Library

DAILY LOG

Sprint 6

6.12:

What is done:

- website: registration page JS connect form with API

- document of authentication in book service and bookstore

- update library diagram

- add checking session key before request – library

- add checking session key before request – bookstore, book service

- database: handle confirm order for bookstore + communication

- use case

7.12:

What is done:

- login encryption

- database documentation

- database diagram updated

- authentication for bookstore document

- website : login storing cookies, adding cookie in request

- process report

*new tasks added

8.12:

What is done:

- Database handle return book request + communication

- Update communication diagram

- Bookstore – get unconfirmed orders request

- Database handle get orders + communication

- Library authentication document

- Use case

- Library get orders – not returned book request

- Library return book request

Sprint 7

9.12:

What is done :

- Website : connect bookstore admin to API

- Website : navbar changing on login

- Website : connect advanced search to API

- Bookstore : confirm order manual test

- Library : return book manual test

10.12:

- Security documentation – analysis

- Website : library admin – layout for order

- Website : library admin orders connect to API

- Website : Advanced search corrected

11.12:

Sprint 8

12.12:

13.12:

14.12: